Minute Meeting	5.5.2015

meeting with illya
-suggested creating separate DAO for product and tax
-suggested creating interface for each DAO
-suggested creating factory

Eric input
-suggested DAO being named singular

Action Items:

add interfaces
add Factory
split DAO into 3
rename files per naming convention

Client Meeting	5.6.2015	9:30pm

prototype FAILED....

Action Items:

user interfaces:
-change display too display customer info and order info in invoice format
-area can't take 0 or negative numbers
-edit to meet specs
-input date feature
-add take commas in the customer name
-display state only, not tax info

refactor code

design implement
:design two implementations of loading multiple files

Lead meeting	5.6.2015	1:00pm

discussed possible design implementation options
available options on the table:
HashMap – load everything at once and work from memory
single file load – load individual file to work with at a time
HashMap 2 – load selected files to work with

Action Item

decided which design to implementation
email team lead with implementation decision with justification