Minute Meeting	5.5.2015

meeting with illya
-suggested creating separate DAO for product and tax
-suggested creating interface for each DAO
-suggested creating factory

Eric input
-suggested DAO being named singular

Action Items:

add interfaces
add Factory
split DAO into 3
rename files per naming convention

Client Meeting	5.6.2015	9:30pm

prototype FAILED....

Action Items:

user interfaces:
-change display too display customer info and order info in invoice format
-area can't take 0 or negative numbers
-edit to meet specs
-input date feature
-add take commas in the customer name
-display state only, not tax info

refactor code

design implement
:design two implementations of loading multiple files

Lead meeting	5.6.2015	1:00pm

discussed possible design implementation options
available options on the table:
HashMap – load everything at once and work from memory
single file load – load individual file to work with at a time
HashMap 2 – load selected files to work with

Action Item

decided which design to implementation
email team lead with implementation decision with justification
implement selected design

Client meeting	5.7.2015	12:00pm

display does not show date currently working

Action Item

set user date selection as default date
show date user is working in
save in active date rather then ask to commit to today's date